## Slide 1: Turba Tech
Randy B. Akers
Michael D. Bristol
Philip M. Knouff
Gerald I. Ottman
William D. Whelchel

## Slide 2: Project Overview
Reimplementation of ChaosMonkey
Originally developed by Netflix
Randomly shuts down servers
Forces server admins to construct more robust systems

## Slide 3: Project Overview
Originally Written in C#
Designed for Amazon’s EC2 platform
Rewriting in Python
Compatibility with Openstack
Renamed “Openhack”

## Slide 4: Development
Successfully logged into OpenStack using NovaClient
Unable to configure on rucs
Previous velocity 20-22 hours
  3 Active Iterations
Updated velocity 30-35 hours
  2 Active Iterations

## Slide 5: Iteration 1
Login/logout functionality
Disclaimer
List candidates for Chaos
Shut down instances

## Slide 6: Iteration 2
Logging functionality
Save settings for more Chaos later
Customizable settings
Load previous settings

## Slide 7: Test Plan – Iteration 1
9 User Stories
  23 Tasks
13 Tests
  All Black Box Tests
Each test only tests one feature or task to ensure it is doing the right job